Below is the Unified Technical Implementation Specification you requested.
This document consolidates everything we agreed on into a clear, actionable, ambiguity-free blueprint for implementing:

- Backend security, authentication, authorization, configuration, initialization, backup/restore, and integration layers

- Frontend administrative UI, setup wizard, user management, system configuration UI, integration clients UI, backup/restore UI, and improved dashboards

This document is written to be AI-agent friendly, meaning that an autonomous agent can implement it with minimal assumptions and zero ambiguity.

✅ **UNIFIED TECHNICAL IMPLEMENTATION SPECIFICATION

(BACKEND + FRONTEND)**

For Integration into the majed_vanna Project

============================================================

🟦 PART 1 — BACKEND SPECIFICATION (Authoritative)

============================================================

All backend logic MUST be implemented in Python, inside the existing FastAPI-based backend under:

/app/

security/

auth/

config/

db/

api/

models/

services/

Every endpoint MUST use FastAPI dependency injection and follow async-safe patterns.

------------------------------------------------------------

1.0 — AUTHENTICATION LAYER (JWT + bcrypt)

------------------------------------------------------------

1.1 Password Hashing Layer (bcrypt)

Location:

/app/security/password.py

Functions required:

def hash_password(password: str) -> str

def verify_password(password: str, hashed: str) -> bool

Use:

bcrypt (passlib recommended)

1.2 JWT Token Engine

Location:

/app/security/jwt.py

Functions:

def create_access_token(user_id: str, roles: list[str], expires_minutes: int)

def decode_token(token: str) -> dict

Requirements:

- Use HS256

- SECRET_KEY must be loaded from config manager

- Token must include:

{

"sub": "<user_id>",

"roles": ["admin", "superuser", "normal", "integration"],

"iat": ...,

"exp": ...

}

1.3 Authentication Endpoints

Location:

/app/api/auth.py

Endpoints:

POST /api/auth/login

POST /api/auth/logout

POST /api/auth/change_password

POST /api/auth/change_initial_password   # first login only

Login Flow:

- Validate username/password

- Ensure must_change_password flag is false

- Generate JWT

- Return:

{

"access_token": "...",

"token_type": "bearer",

"roles": [...]

}

------------------------------------------------------------

2.0 — USER MANAGEMENT SYSTEM

------------------------------------------------------------

Database Structure (SQLite):

table: users

-----------------------------------------

id (uuid)

username (string, unique)

hashed_password (string)

role (enum: admin/superuser/normal/integration)

must_change_password (boolean)

active (boolean)

created_at

updated_at

Required API Endpoints (admin only)

GET    /api/users

POST   /api/users/create

PUT    /api/users/{id}/update

DELETE /api/users/{id}/delete

POST   /api/users/{id}/reset_password

Superuser limitations:

- Can create normal users only

- Cannot modify admin

- Cannot delete admin/superuser

------------------------------------------------------------

3.0 — FIRST-RUN INITIALIZATION WIZARD

------------------------------------------------------------

Condition:

If /app/private/.initialized does NOT exist → system enters INITIALIZATION MODE

Step Sequence:

- Allow temporary admin login without JWT

- Require input:

  - SECRET_KEY

  - Admin password change

  - DB provider selection

  - Oracle/MSSQL config (optional)

  - LLM provider selection

- Validate each setting

- Write .env

- Write /app/private/.initialized

- Trigger soft restart

Endpoints:

POST /api/init/submit_secret

POST /api/init/update_admin_password

POST /api/init/validate_config

POST /api/init/finalize

------------------------------------------------------------

4.0 — SYSTEM CONFIGURATION MANAGER

------------------------------------------------------------

Centralized configuration file:

/app/config/settings.json

API:

GET  /api/config

POST /api/config/update

POST /api/config/test_connection

Config groups:

Service

- APP_PORT

- HOST

Database

- DB_PROVIDER

- ORACLE_DSN

- ORACLE_USER

- ORACLE_PASSWORD

- MSSQL_CONN

LLM

- PROVIDER

- API_KEYS

- MODEL

Performance

- LLM_TIMEOUT

- RETRY_BACKOFF

- MAX_PAYLOAD

Security

- SECRET_KEY

- RATE_LIMIT_*

Validation required before saving.

Only admin may modify config.

------------------------------------------------------------

5.0 — BACKUP / RESTORE ENGINE

------------------------------------------------------------

Tarball structure:

backup.tar.gz

config/settings.json

memory.json

semantic_docs/*

training/*

users.db

.env

Endpoints

POST /api/system/backup/full

POST /api/system/backup/partial

POST /api/system/restore/full

POST /api/system/restore/partial

Support:

- Full backup

- Partial backup (memory, training, users, config)

- Integrity validation

- Overwrite protection

- Must be admin

------------------------------------------------------------

6.0 — INTEGRATION CLIENTS (API KEYS)

------------------------------------------------------------

Database: integration_clients

id (uuid)

client_name

client_id

client_secret

api_key

role (integration only)

active

created_at

Endpoints

GET  /api/integrations

POST /api/integrations/create

PUT  /api/integrations/{id}/rotate_keys

DELETE /api/integrations/{id}/deactivate

Each request signed with:

X-Client-ID

X-Timestamp

X-Signature = HMAC(client_secret, client_id+timestamp)

UserResolver must interpret this into a User(role="integration").

------------------------------------------------------------

7.0 — CIRCUIT BREAKER STATUS API

------------------------------------------------------------

Vanna-level status integrated with:

GET /api/system/status

Return:

{

"db_status": "...",

"llm_status": "...",

"circuit_breaker": "open | closed | half-open"

}

============================================================

🟩 PART 2 — FRONTEND SPECIFICATION (Authoritative)

============================================================

Framework allowed:
Vanilla JS / HTML, or React, or Vue, but the structure must follow predictable API usage.

Directory:

frontend/

auth/

init/

admin/

config/

users/

integrations/

backup/

components/

------------------------------------------------------------

1.0 — LOGIN UI

------------------------------------------------------------

Screen: /login

Fields:

- username

- password

On success:

- store JWT in memory (NOT localStorage)

- redirect to dashboard

------------------------------------------------------------

2.0 — FIRST-RUN INITIALIZATION UI

------------------------------------------------------------

Screen flow:

/init/secret_key

/init/admin_password

/init/db_config

/init/llm_config

/init/summary

Each step calls its endpoint.

Prevent navigation unless values are validated.

------------------------------------------------------------

3.0 — USER MANAGEMENT UI

------------------------------------------------------------

Views:

- User List

- Create User Modal

- Edit User Modal

- Reset Password Modal

Rules:

- Admin sees all

- Superuser sees normal users only

------------------------------------------------------------

4.0 — SYSTEM CONFIGURATION UI

------------------------------------------------------------

Tabs:

- Service

- Database

- LLM

- Performance

- Security

Features:

- Load current config

- Validate updated values

- Test DB / LLM connection

- Save config

- Require admin role

------------------------------------------------------------

5.0 — BACKUP & RESTORE UI

------------------------------------------------------------

Buttons:

- Create Full Backup

- Create Partial Backup

- Upload Backup File

- Validate backup

- Restore

Admin only.

------------------------------------------------------------

6.0 — INTEGRATION CLIENTS UI

------------------------------------------------------------

Features:

- List integration apps

- Create new app

- Show client_id + api_key

- Rotate keys

- Disable app

Role required:

- admin only

------------------------------------------------------------

7.0 — CIRCUIT BREAKER & HEALTH UI

------------------------------------------------------------

Banner displayed at top:

- OPEN = Red

- HALF-OPEN = Yellow

- CLOSED = Green

Button:

- Retry Operation (if allowed)

------------------------------------------------------------

8.0 — MAIN DASHBOARD (AI Chat + Tools)

------------------------------------------------------------

Panels:

- Chat

- SQL Preview

- Chart Viewer

- Semantic Docs Viewer

- Tool Invocation Log

- System Status Sidebar

Integrate with Vanna <vanna-chat> component or custom UI.

============================================================

🟧 PART 3 — IMPLEMENTATION ORDER (Recommended)

============================================================

This order ensures no circular dependencies:

- Backend: Config Manager

- Backend: User System + JWT

- Backend: Auth APIs

- Frontend: Login

- Backend: Initialization Mode

- Frontend: Init Wizard

- Backend: User Management APIs

- Frontend: User Management

- Backend: Config APIs

- Frontend: Config UI

- Integration Clients (backend then frontend)

- Backup/Restore (backend then frontend)

- Circuit Breaker UI

- Final Integration with Vanna Agent

============================================================

🟦 PART 4 — FINAL GUARANTEES

============================================================

This unified document ensures:

✔ Zero ambiguity
✔ No overlapping responsibilities
✔ Complete backend security model
✔ Complete frontend admin UX
✔ Full compatibility with Vanna 2.0
✔ Supports external UI integrations
✔ Supports Production + Development modes
✔ Agent-friendly implementation steps